Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 27 June 2025 |
| Team ID | LTVIP2025TMID34546 |
| Project Name | Pattern sense:Classifying Fabric Patterns using Deep Learning |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Data Collection | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Andugula Chandu |
| Sprint-1 | Data Preprocessing | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Bhaskaruni Yojana Mani |
| Sprint-2 | Model Development | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Balusu Vignesh |
| Sprint-1 | Model Evaluation | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | M Anjali  Bhushan |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Andugula Chandu |
|  | Dashboard |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 13 June 2025 | 15 June 2025 | 20 | 15 June 2025 |
| Sprint-2 | 20 | 6 Days | 19 June2025 | 21 June 2025 | 20 | 21 June 2025 |
| Sprint-3 | 20 | 6 Days | 25 June2025 | 26 June 2025 | 20 | 25 June 2025 |
| Sprint-4 | 20 | 6 Days | 27 June 2025 | 27 June 2025 | 20 | 27 June 2025 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

